✅ PHASE-WISE CHECKLISTS (2-Week Blocks)

PHASE 1 (Weeks 1–2) — Hardware Planning & Ordering

Checklist:

- Create preliminary BOM (Bill of Materials)

- Confirm microcontroller choice (e.g., Teensy 4.0)

- Confirm motor/driver compatibility

- Confirm camera model and interface

- Verify PSU voltage/current requirements

- Identify suppliers inside Germany/EU

- Place all orders and track shipping

- Create organizing folder for datasheets

PHASE 2 (Weeks 3–4) — Beginner Foundations

Checklist:

- Install Teensy/Arduino IDE + toolchain

- Blink LED on Teensy (GPIO test)

- Generate PWM on a pin

- Read Stepper driver datasheet

- Learn basic PID concept (P, I, D roles)

- Run simple PID simulation (optional MATLAB/Python)

- Document learning progress briefly

PHASE 3 (Weeks 5–6) — Initial Hardware Testing

Checklist:

- Wire Teensy to one stepper driver

- Connect driver to stepper motor

- Verify PSU output voltage

- Test step pulses + direction signals

- Move motor a fixed number of steps

- Log behaviour (speed, noise, vibration)

- Create safety notes (max current values)

PHASE 4 (Weeks 7–8) — Single-Actuator Control

Checklist:

- Implement simple PID for position control

- Tune P term to get basic response

- Add I+D terms once stable

- Mount simple test platform

- Investigate camera model options (fps/latency)

- Take notes on actuator responsiveness

PHASE 5 (Weeks 9–10) — Mechanical Platform Design

Checklist:

- Install Fusion 360 or SolidWorks

- Model arm & motor mounts

- Model platform geometry

- Export CAD to STL/DXF if needed

- Review torque requirements & arm lengths

- Validate assembly fits together

PHASE 6 (Weeks 11–12) — Manufacturing & Assembly

Checklist:

- 3D print/CNC all mechanical parts

- Sand/finish fits if required

- Assemble frame + platform

- Install motors + mounts

- Wire power, ground, signal neatly

- Add cable management (zip ties, sleeves)

PHASE 7 (Weeks 13–14) — Multi-Actuator Bring-Up

Checklist:

- Connect 2–4 stepper drivers to Teensy

- Move motors in coordinated pattern (sin wave/sequence)

- Test PSU load under motion

- Log actuator temperatures (optional)

- Check for mechanical interference

- Adjust step rates for smoothness

PHASE 8 (Weeks 15–16) — Camera Integration

Checklist:

- Test camera feed in Python (OpenCV)

- Measure real FPS & resolution

- Implement ball detection (color or circle detection)

- Display ball position overlay (visual debug)

- Log (x, y) ball coordinates

- Document lighting requirements

PHASE 9 (Weeks 17–18) — Vision + Control Integration

Checklist:

- Map camera pixels → platform coordinates

- Send ball coordinates to Teensy (USB/Serial)

- Implement closed-loop control logic

- Adjust delays & sampling rates

- Validate feedback with slow bounces

- Record short test videos

PHASE 10 (Weeks 19–20) — Full Closed-Loop Control

Checklist:

- Tune PID for multi-axis control

- Achieve continuous bounce

- Test different ball drop heights

- Measure latency end-to-end

- Video record stable operation

PHASE 11 (Weeks 21–22) — Experimental Evaluation

Checklist:

- Define performance metrics (e.g., stability, tracking error)

- Run repeated trials

- Save raw data logs

- Plot ball trajectory vs platform motion

- Summarize results in a lab notebook

PHASE 12 (Weeks 23–24) — Analysis & Improvements

Checklist:

- Identify control instability causes

- Improve mechanical stiffness if needed

- Improve PID or filtering (e.g., Kalman optional)

- Re-run experiments post improvements

- Capture final demo videos

PHASE 13 (Weeks 25–26) — Documentation Part 1

Checklist:

- Write Introduction + Problem Statement

- Write Background + Related Work

- Write Hardware & Mechanical Design

- Create system block diagrams

- Insert CAD screenshots + BOM

PHASE 14 (Weeks 27–28) — Documentation Part 2

Checklist:

- Write Control & Vision Methods

- Write Experiments + Results

- Write Discussion + Limitations + Future Work

- Format references + appendices

PHASE 15 (Weeks 29–30) — Revision & Submission

Checklist:

- Proofread entire thesis

- Check formatting rules (university style)

- Generate PDF + backups

- Prepare defense slides

- Submit thesis

- Demo prototype (optional)

📚 WEEKLY STUDY RESOURCE LIST (Beginner-Friendly)

Below are structured resources aligned to phases:

Weeks 1–2: BOM & Hardware

Study:

- Basic component datasheets

- How to choose steppers + drivers

- Basic voltage/current calculations

Resources:

- YouTube: “Stepper motors explained”

- Article: “How to choose a power supply”

- Datasheets from OMC/StepperOnline

Weeks 3–4: Microcontroller + PID Basics

Study:

- Teensy/Arduino programming

- PWM + Serial debugging

- PID basics

Resources:

- “PJRC Teensy getting started”

- Book: PID Without a PhD (Simple)

- YouTube: “PID control intro for beginners”

Weeks 5–6: Stepper Control

Study:

- Step/dir motor driving

- Microstepping

- Current limiting

Resources:

- “How stepper drivers work” videos

- OMC StepperOnline driver guides

- Arduino Stepper library examples

Weeks 7–8: Single Axis Control + Camera Basics

Study:

- PID tuning strategies

- Camera exposure & FPS concepts

Resources:

- MATLAB PID tuning demo (optional)

- YouTube: “Camera shutter, exposure, FPS basics”

Weeks 9–10: CAD Modelling

Study:

- Basic 3D modelling

- Joint mounting + tolerances

Resources:

- Fusion 360 “Designing Enclosures”

- YouTube: “Parametric modeling basics”

Weeks 11–12: Mechanical Assembly

Study:

- CNC/3D printing tolerances

- Cable management

- Power wiring safety

Resources:

- 3D printer calibration guides

- EEVblog power safety basics

Weeks 13–14: Multi Actuator Control

Study:

- Coordinated motion control

- Power distribution concepts

Resources:

- YouTube: “Coordinated motion control basics”

- Teensy Forum multi-axis projects

Weeks 15–16: Computer Vision (OpenCV)

Study:

- Color tracking

- Shape detection (Hough Circles)

Resources:

- OpenCV-Python Docs (ball tracking examples)

- YouTube: “OpenCV detect ball tutorial”

Weeks 17–18: Vision + Control Integration

Study:

- Serial communication PC → MCU

- Coordinate transformation

Resources:

- Tutorials on Serial/USB communication

- OpenCV + microcontroller integration blogs

Weeks 19–20: Real-Time Tuning

Study:

- Latency measurement

- Control loop frequency

Resources:

- YouTube: “Real-time control basics”

- Embedded timing tutorials

Weeks 21–22: Experimental Design

Study:

- How to collect data

- How to analyze response curves

Resources:

- SciPy/NumPy plotting tutorials

- MATLAB alternative: Python Matplotlib

Weeks 23–24: System Optimization

Study:

- Signal filtering (Simple low-pass)

- Mechanical damping concepts

Resources:

- YouTube: “Low-pass filter basics”

- Blogs on mechanical vibration reduction

Weeks 25–30: Documentation

Study:

- Thesis formatting

- Graph creation (Python/MATLAB)

- Technical writing clarity

Resources:

- “How to write a scientific thesis”

- Overleaf or Word templates

- IEEE citation basics